## Slide 1
ENDLESS
Phase 2 — Gravity, trust, decay
How a ranking earns trust. Tool-to-tool dependencies, brightness kept separate from
mass, decay with a floor, and the first things Endless sells.
Done when you would let a stranger's agent trust the ranking unsupervised.

## Slide 2
ABOUT THIS PHASE
What Phase 2 is for
Phase 0 proved the loop could be measured.
Phase 1 made it real: sandboxed execution, verified callers,
unmet needs surfacing on their own.
Neither phase asked the question this one does —
is the ORDER trustworthy?
Ranking is the product an agent actually consumes. It picks
the first result and calls it. If that order can be bought,
gamed, or is simply wrong, everything built so far is a
very careful pipeline delivering a bad answer.
Phase 2 is the first phase where Endless sells something
that touches what agents see.
That is why the invariant — money never reaches agent-facing
ranking — stops being a sentence in a document and becomes
a test that runs on every scoring pass.
It is also why brightness is tracked separately from mass
rather than folded into one score. A single number hides
which half of it moved, and the half that can be bought is
exactly the half you need to watch.

## Slide 3
STARTING POINT
What Phase 1 leaves behind
 | State at the end of Phase 1
Execution | Sandboxed. 22 live escape attacks, gate clear. Unreviewed code cannot run.
Identity | Hashed API keys. Every gap and call carries a verified caller and owner.
Demand | Clustered nightly by meaning, counted by distinct callers, published.
Scoring | Mass only, recomputed from the log. No brightness, no decay, no dependencies.
Money | Publishing costs credits. Searching and calling are free.
Takedown | Built. --revoke refuses a version on the very next call.
Users | None. No stranger has ever published or called a tool.
Three claims this project made about itself turned out to be false when measured, and all three
were found by instrumenting rather than reasoning. Phase 2 assumes it will be four.
The wash-trading guard silently did not fire because one person had two owner strings. The sandbox
claimed 'no IAM role' and 'no writable disk'; neither was true as written. A private analysis file was
served on the open internet because a comment asserted it was not.

## Slide 4
SCOPE
What Phase 2 adds, and what it does not
Adds | Leaves alone
Tool-to-tool dependencies, recorded as a graph | The sandbox. Nothing in Phase 2 touches it
Brightness: success rate and latency, tracked apart | Retrieval and the gap adjudicator
Dependency weight, read off the real graph | The review gate, other than applying it at depth
Decay curves and an archival floor | Caller identity and the publication fee
Stasis: the first paid product touching visibility | The 3D world itself — stasis is a flag, not a renderer
Bounties for closing a confirmed need | Galaxies, routers and black holes (Phase 5)
Anti-gaming checks against the new surfaces | Agents building their own tools (Phase 3)
Brightness is tracked separately from mass on purpose. A tool can be large and dim, or small and bright,
and collapsing that into one number destroys the only signal that says which.
PROJECT.md's open question — does discovery blend mass and brightness, or does mass alone drive
visibility? — is deliberately NOT answered by building a blend. Both are computed and published side by
side; whether search ranks on either is a separate decision that needs a re-run of the eval harness,
because changing ranking changes what Phase 0 measured.

## Slide 5
ARCHITECTURE
What changes, and where
Component | Phase 2 change
exec-fn | Resolves declared dependencies before fetching. Recursion is in process, never Lambda self-invoke
deps.mjs | Depth 3, breadth 4, cycles caught on the chain. Ordering checked at publication
tool-runtime | Receives tools{} beside responses{}. Still no route, no credentials, no reachable filesystem
fetcher-fn | Skipped entirely when a tool declares no requests
events table | Now carries via_tool, depth and root_call_id — this is what makes the graph real
cluster-fn | Gains brightness, dependency weight and decay. Still nightly, still off the hot path
board | tools.json publishes mass and brightness side by side; a bounties view is added
No new DynamoDB table. The free-tier budget is at 23 of 25 RCU/WCU, and every Phase 2 output is
derived — so it belongs in a snapshot that can be thrown away and rebuilt, not in a table.
Nothing Phase 2 computes is stored as the only record of what happened. Mass, brightness, dependency
weight and decay are all replayed from the append-only event log on every run — so a scoring rule can
change and the whole of history is rescored under it.

## Slide 6
THE BOARD
Where the Phase 2 frame sits
miro.com/app/board/uXjVHpGFCos=
Frame | Size | What it shows
Phase 0 Architecture | 2000 x 1350 | As built and measured. Registry, search, gap logging
Phase 1 Architecture | 2400 x 1480 | The phantom layer. Sandbox, identity, clustering, the board
Phase 2 Architecture | 2400 x 1520 | Dependencies, the four score components, decay and the floor
Three frames stacked top to bottom on one infinite canvas, one section-gap apart. There is no slide order
and no page one: zooming out shows the whole system and how it grew, which is the thing a static diagram
in a deck cannot do.
The frame is the unit that matters. Everything inside a frame has coordinates relative to that frame's
top-left corner, so dragging the frame moves the whole architecture together and nothing drifts out of
alignment. Phase 2's frame is the same width as Phase 1's on purpose — the two line up edge to edge, so
components that did not change sit directly above their Phase 2 selves.

## Slide 7
THE BOARD
Reading the Phase 2 frame
Icons are real AWS assets. Each service carries its official icon as a
badge on the card's top-left corner, from AWS Labs' own icon set rather
than an approximation.
Dashed rectangles are zones. They group components by what they are
allowed to do rather than by AWS category: callers, execution, sandbox,
data, and what the world can see.
Colour is a claim about change, not decoration. Green means new in this
phase, amber means it already existed and is untouched, red is the
sandbox, blue is stored state, purple is public.
Connectors are labelled with what actually crosses them, so an arrow
reads 'input, responses, tools' rather than pointing vaguely rightward.
A reader can follow one request end to end without the deck.
exec-fn
NEW — resolves declared dependencies
registry-fn
unchanged from Phase 1
tool-runtime
the sandbox — Phase 2 does not touch it
events
now carries via_tool, depth, root_call_id
gaps board
public — counts, never identities
The card convention used on the board

## Slide 8
FIRST DECISION — BUILT
Moons: a tool never calls a tool
A handler cannot reach the registry any more than it can reach
the internet. That is the sandbox guarantee, not an obstacle
to work around.
So a tool DECLARES its dependencies and the platform resolves
them, passing finished values in:
transform({ input, responses, tools })
The handler never learns another tool exists. It cannot choose
one at run time and cannot send one anything that was not
written down at publication and read at review.
air-by-place composes geocode-place and
air-quality, opens no connection of its own,
and returns live air quality from a place name.
The gate holds at every depth:
403 dependency where (geocode-place)
failed: not approved for execution
(never reviewed)
An approved tool cannot smuggle in an
unapproved one.
Two limits the live run found, not the design: a dependency could
not read an earlier one's output, and the fetcher refused a tool
that opens no connection.

## Slide 9
SECOND DECISION
Three numbers, kept apart
 | What it measures | Why it is separate
Mass | Successful direct calls, verified, non-self | A call arriving VIA another tool is not somebody choosing you
Brightness | Success rate and latency | Popular and mediocre must look different from small and excellent
Dependency weight | Distinct dependents, damped per level | Being built on is real standing, but it is not demand
Decay | Time since sustained use | Without it, arriving early is permanently worth more than being good
A tool called a thousand times through one popular dependent has one dependent, not a thousand callers.
Counting those as demand is how a dependency graph turns into a popularity illusion.
Every component is computed and published; none is blended into a single score in Phase 2. That is a
deliberate refusal rather than an omission — blending requires knowing the weights, the weights come from
watching real traffic, and there is no real traffic yet.
Publishing the components separately also means anyone reading the board can disagree with the ranking
rather than having to trust it, which is the same reason the gaps board shows what it withheld and why.

## Slide 10
THIRD DECISION
Decay, the floor, and the difference from takedown
 | What happens | Reversible?
Decay | Score falls as sustained use drops. Platform-built and creator-built decay alike | Yes — usage returning raises it
Archival floor | Stops appearing in discovery. Rows and version history stay | Yes
Takedown | Execution refused immediately. Never automatic, always a person | Yes, by re-approving
Stasis | Visual only. The star keeps shining in the 3D world | Paid, cosmetic, changes no ranking
Archived, never deleted. Anything that ever depended on a tool still has to resolve it — and Phase 2 is
the phase that makes dependencies real, so this stops being hypothetical the moment it ships.
Takedown already exists and was drilled rather than assumed: approve, call succeeds, revoke, and the very
next call is refused. Approvals are not cached for exactly this reason.
Decay is the opposite kind of mechanism — slow, automatic, and driven by a curve nobody has data for yet.
It is the parameter in this phase most likely to be wrong on the first attempt.

## Slide 11
THE HARD PART
Every number here is a fitted curve
Decay half-life. Dependency damping. The brightness floor. How much a dependent is worth.
Each is a number somebody has to choose, and Phase 0 already showed what happens when one is guessed.
A threshold fitted to one query set gave 0% false gaps on that set and 31.6% on a held-out one.
Four more of those, stacked and compounding, is how a ranking quietly stops being worth trusting.
So the rule for this phase: every parameter either ships with its derivation, or ships marked provisional in
the variable that holds it. No exceptions, and no number that merely looks settled.
The blind simulation in sim/ is the instrument. It already replaced the clustering similarity guess of 0.5
with a measured 0.35 — and, more usefully, established that the within-need and across-need distributions
OVERLAP, so no perfect threshold exists and the real question is which error to prefer.
Where the simulation cannot settle a number, the number says so. That is a finding, not a failure.

## Slide 12
THE INVARIANT UNDER TEST
Money never reaches agent-facing ranking
Phase 2 paid product | What it buys | Touches ranking?
Visual stasis | A star keeps shining in the 3D world when usage drops | No — cosmetic only
Gap bounties | A reward for closing a confirmed unmet need well | No — rewards closure quality
assertNoPaidInputs runs over every scored row on every nightly pass. A field derived from payment
reaching the scorer fails the run loudly rather than quietly publishing a bought ranking.
The standing commitment says every new paid product gets a test proving it does not reach ranking. Stasis
is the first product that makes that commitment cost something, because it is genuinely adjacent — it buys
visibility in the world, and the argument that world visibility is not ranking has to hold up.
Bounties reward quality of closure judged after the fact, never speed of publishing; otherwise creators race
to close gaps badly. And the closer's own demand is removed from the evidence before the reward is
assessed, because whoever benefits from a need looking urgent is the person who closes it.

## Slide 13
PLAN
Eight issues
Estimates for one developer. #1 is done.
# | Issue | Est. | Depends on
1 | Tool-to-tool calls through the registry, recorded as a graph | M | — DONE
2 | Brightness: success rate and latency, tracked separately from mass | S | 1
3 | Dependency weighting, damped, read off the recorded graph | M | 1
4 | Decay curves and the archival floor | M | 2, 3
5 | Stasis flag, with the test proving it never reaches ranking | S | 4
6 | Anti-gaming checks against the new surfaces | M | 3, 4
7 | First bounties: posting, closure test, beneficiary exclusion | L | 4, 6
8 | Phase 2 findings, with every parameter's derivation or its absence | S | all
#6 is a gate, not a task. Anti-gaming has to pass before bounties exist, because a bounty is the first
thing in Endless actually worth gaming — and the incentive to game a ranking arrives with the money,
not before it.

## Slide 14
SEQUENCING
What blocks what
#1 Moons → #2 Brightness · #3 Dependency weight → #4 Decay → #5 Stasis → #6 Anti-gaming → #7 Bounties
#1 came first because nothing else was measurable without it. PROJECT.md is explicit: without recorded
tool-to-tool calls there is nothing to weigh, so dependency weight would have been a claim rather than a
measurement. It is now in the event log as via_tool, depth and root_call_id.
#2 and #3 can run in parallel. Brightness needs only the outcome and duration already recorded; dependency
weight needs only the graph. Neither waits on the other.
#4 is where the guessing risk concentrates. Decay is one curve that changes every score on the board, and
it is the parameter with the least data behind it. Derive it against the simulation before it ships.
#6 gates #7. The moment a bounty is payable, there is a reason to manufacture the need that justifies it —
and the counting rules that defend against that were written for a world with no prize attached.
#8 is the exit, as in both previous phases. The gate clears, or a written finding says why it does not.

## Slide 15
COST
What Phase 2 adds to the bill
 | Phase 1 measured | Phase 2 effect
Per search | $14.87 per million | Unchanged — Phase 2 does not touch retrieval
Per tool call | $3.64 per million | Multiplied by chain length: a 3-deep call is 3 executions
Nightly scoring | Negligible | Grows with the event log, not with traffic rate
The board | Free at any plausible volume | Unchanged — static objects behind CloudFront
Depth 3 and breadth 4 are cost controls as much as safety ones. One call to a fully nested tool is
thirteen sandbox executions, and that is the number those two limits were chosen to bound.
Phase 1 measured that a search costs 4.1x running a tool, which was backwards from the intuition — search
pays for two model calls and execution pays for none. Composition changes that arithmetic: a deep chain is
several executions and still no model calls, so it stays the cheap side.
The sandbox itself remains rounding error at 4ms p50, which is worth re-stating whenever Fargate is raised.

## Slide 16
RISKS
What could go wrong
Risk | Why it bites here
Guessed curves compound | Four parameters, each fitted to almost no data, multiplying into one order
Dependency weight is gameable | Publish tools that depend on your own, and standing appears from nothing
Decay punishes the seasonal | A tool used heavily once a quarter looks identical to one nobody wants
Stasis erodes the trust claim | Cosmetic today; the pressure to let it touch ranking arrives with revenue
Bounties reward speed | Racing to close a gap badly is easier than closing it well, unless judged after
Still no users | Trusting a ranking unsupervised cannot be demonstrated without somebody to trust it
Self-dealing through dependencies is the one genuinely new attack surface. The self-call rule already
covers an owner calling their own tool; it says nothing yet about an owner DEPENDING on their own tool.
That gap is why #6 exists and why it gates bounties. The fix is likely the same shape as the one that works
elsewhere: count distinct owners rather than occurrences, and discount the beneficiary. It has to be
measured against the simulation rather than assumed to transfer.

## Slide 17
THE GATE
What would prove Phase 2
Phase 0's gate passed while a third of answerable queries were being logged as unmet needs, because the
gate never asked about false gaps. These are written to avoid repeating that.
Must hold | How it is checked
Every parameter has a derivation or is marked provisional | Read the variable descriptions; no silent defaults
Dependency weight cannot be self-awarded | Simulated owner depending on their own tool gains nothing
A paid field cannot reach a score | assertNoPaidInputs fails the nightly run, tested deliberately
Decay does not archive something still in use | Replay the log at several half-lives and compare
An archived tool still resolves for dependents | Call a tool whose dependency has been archived
And the honest row: none of this demonstrates that a stranger would trust the ranking, because there is
still no stranger. Phase 2 can prove the ranking is defensible; it cannot prove it is trusted.
The gate clears, or a written finding says why it does not — as in both previous phases.

## Slide 18
START HERE
The first four moves
1
Brightness (#2)
Success rate and latency are already in the event log. It is the cheapest real
number in the phase and it needs no new data.
2
Dependency weight (#3)
The graph exists as of #1. Damping is the first parameter to derive against the
simulation rather than choose.
3
Self-dependency check (#6, early)
Before decay, not after. It is a new attack surface that the existing anti-gaming
rules were not written for.
4
Decay (#4)
Last of the four, because it changes every score at once and has the least data
standing behind it.
Unchanged and unaffected by any of this: minting a caller still costs nothing.